## Slide 1: Visualizing Multi-agent Patrolling
Team: Falcons
Members: Yifan gu, sheng zhang, chaohui xu

## Slide 2: Feedback
Suggested improvements:
  Make sure that error messages are specific to the incident and are useful for debugging.
  Make sure that the algorithm is selected first before uploading a file.
  The target list display must show the current target for each agent even before the very step of the algorithm is executed.
Meeting Logs:
  OK.
Documents:
  In the sprint tasks document, task #31 has inconsistent dates .
  Only submitted the test cases for sprint #5.

## Slide 3: Plan of actions on the feedback
Fix the “current target” in graph view.
Make sure that the algorithm is selected first before uploading a file.
Make error messages more specific and useful
Finish the sprint task as soon as possible, so that we have enough time to do testing
When submitting the files, make sure the testing file is integrated.

## Slide 4: User Stories
Updated:
  Load environment file
  Execute the algorithm step by step or for a fixed number of steps
  View the target list in Graph view

## Slide 5: Sprint Tasks
S.NO. | User Story index | Task | Date introduced | Date considered for implementation | Date completed | Developer responsible for
38 | 13 | Modify the display of current target | Apr 21, 2017 | Apr 26, 2017 |  | Chaohui
39 | 7 | Modify the order of Executing the algorithm and upload configuration file | Apr 21, 2017 | Apr 26, 2017 |  | Yifan
40 | 4 | Modify the error message to be more specific | Apr 21, 2017 | Apr 26, 2017 |  | Yifan
41 | 5 | Add the display of current algorithm in the Graphic view | Apr 21, 2017 | Apr 26, 2017 |  | Chaohui
42 | 7 | Fix the bug when the user input the steps that is greater than the total steps of the algorithm | Apr 21, 2017 | Apr 26, 2017 |  | Yifan

## Slide 6: Sprint Tasks
S.NO. | User Story index | Task | Date introduced | Date considered for implementation | Date completed | Developer responsible for
43 | 13 | Test the GUI of displaying current target | Apr 21, 2017 | Apr 28, 2017 |  | Sheng
44 | 4 | Test the test cases given by professor | Apr 21, 2017 | Apr 28, 2017 |  | Sheng, Chaohui, Yifan
45 | 7 | Test if error messages are displayed accurately | Apr 21, 2017 | Apr 28, 2017 |  | Sheng

## Slide 7: Test Cases for Sprint Task 38
Modify the display of current target
Test case #sprint 6 | Scenario | Input(s) | Expected output
1 | User click “FINISHED”, then switch to graph view | Button click | The “current target” shows the target that selected by the agent
2 | User click “RUN 1 STEP”, then an agent is arrived at its target | Button click | The “current target” of this agent is changed to the next target it selects
3 | User click “RUN 1 STEP”, then an agent is not arrived at its target | Button click | The “current target” of this agent is not changed

## Slide 8: Test Cases for Sprint Task 40
Modify the error message to be more specific
Test case #sprint 6 | Scenario | Input(s) | Expected output
1 | User upload the configuration file with incorrect format | Configuration file with incorrect format | Prompt file format error
2 | User upload the configuration file that contains an agent which is out of the region | Configuration file that contains an agent which is out of the region | Prompt that an agent is out of the region and show the coordinates of this agent
3 | User upload the configuration file that contains a region which is out of the environment | Configuration file that contains a region which is out of the environment | Prompt that a region is out of the environment and show the id of this region
4 | User upload the configuration file that contains two joint regions | Configuration file that contains two joint regions | Prompt that there are two joint regions and show the ids of these regions
6 | User upload the configuration file that contains an isolate open space | Configuration file that contains an isolate open space | Prompt that there is an isolate open space and show the coordinates of the open space
7 | User upload the configuration file that contains a region with no agent | Configuration file that contains a region with no agent | Prompt that there is a region with no agent and show the coordinates of this agent