## Slide 1: Visualizing Multi-Agent Patrolling
Team name : FALCONS
Team member : ChaoHui Xu, Yifan Gu, Sheng Zhang

## Slide 2: Summary of the feedback
From the observations. Our GUI portion of Block View is a good work
From the suggestions. Firstly, we should have a reasonable process for agents in different regions. Secondly, we need to improve our velocity. Thirdly, equal participation.
From meeting log. We did a good job, and should keep up the good work.
From Documents. Firstly, divide the workload equally among all three of us at all times so that there is consistency of workload in the schedule. Secondly, don’t forget to update the sprint tasks table to track our progress. Thirdly, think about what kind of test cases is necessary before writing the test case.

## Slide 3: A plan of action on the feedback
Keep good GUI style
Make sure the GUI shows the information reasonably
To complete more functionalities
To improve the equal participation
To make sure every member has a consistent work schedule
To take a full consideration for task data, and so that we can keep track of our work
To design effective test cases, so that we can valid the correct functionality of this project

## Slide 4: User Stories
User selects to see a Graphical View
User loads environment file
User executes the algorithm step by step or for a fixed number of steps

## Slide 5: Sprint Tasks
User selects to see a Graphical View
Develop code to get data from block view or configuration file(chaohui)
Develop GUI to show the graphical view (chaohui)

## Slide 6: Sprint Tasks
User loads environment file
Develop GUI to upload configuration file (Yifan )
Develop code to read and parse configuration file (Sheng Zhang )

## Slide 7: Sprint Tasks
User executes the algorithm step by step or for a fixed number of steps
Implement patrol algorithm (Sheng Zhang)
Develop the GUI portion of block view provide options for user to choose run the algorithm step by step or execute the algorithm for a fixed number of times/steps (Yifan )
Show the execution of the algorithm on block view (Yifan)
Show the execution of the algorithm on Graphical view (Chaohui)
Set up DB for storing run information (Chaohui )